**Meeting Details**

* **Date**: September 29, 2024
* **Time**: 3:00 PM - 4:00 PM
* **Location**: Zoom
* **Attendees**: Jaideep, Ajay, Tagore, Satish, Siddhartha, Devendra, Sai Shruthik, Sai Venkata Manish, Ajay Kumar

**Agenda**

* Progress on user authentication
* Updates on health data entry and analysis
* Discuss upcoming tasks and deadlines

**Discussion Points**

* **Feature Updates**:
  + User registration is complete; MFA integration is in progress.
  + Health data collection from wearables is being tested.
* **Progress Reports**:
  + Backend processing is 80% complete.
  + Frontend UI is under review.
* **Challenges Faced**:
  + Issues with API integration for wearables were discussed.
* **Next Steps**:
  + Ajay Eedara to finalize the backend processing by next week.
  + Siddhartha to implement UI feedback and send updates.

**Action Items**

* **Assigned Tasks**:
  + Jaideep to compile requirements specifications by October 5.
  + Satish to complete MFA testing by October 3.
* **Follow-Up**:
  + Next meeting scheduled for October 6, 2024.

**Notes and Comments**

* The team expressed the need for better communication regarding API specifications.

**Next Meeting**

* **Date and Time**: October 6, 2024, at 3:00 PM
* **Location**: Zoom